Based on the Omninet AI project (public Internet kiosks with payment, AI assistant, content filtering, and cloud backend), here are four key testing risks with assessments and recommended management steps.

| # | Project Risk | Likelihood | Impact | Response Steps (from the four options) |
| --- | --- | --- | --- | --- |
| 1 | Payment gateway integration failures (e.g., authorization timeout exceeding MRD 3.1.2’s 20s limit, no retry/cancel UI) | Medium (occurs under high load or flaky network) | High (revenue loss, poor user experience) | Careful planning & good bug triage – design negative test cases for timeouts and retry logic. + Strict change control processes – require impact analysis for any payment-related code changes. |
| 2 | Performance degradation under scale(cloud backend unable to handle 10,000 concurrent kiosks, AI assistant response >2s) | Medium (scale target is ambitious) | High (service unavailability, SLA breach) | Outsource performance testing – use cloud-based load testing services to simulate 10k+ kiosks. + Risk priority to drop tests – if schedule slips, prioritise performance tests for the highest-risk scenarios (e.g., peak hour payment + AI query). |
| 3 | Insufficient test environments (e.g., not enough kiosk hardware variants or network conditions to validate all locations) | High (many kiosk types, real-world network variability) | Medium (some edge-case bugs may reach production but not catastrophic) | Outsource performance testing – use virtualised or cloud-provisioned digital twins instead of physical kiosks. + Careful planning & good bug triage – prioritise testing on the most common hardware/network configurations. |
| 4 | Excessive change invalidates test results(frequent firmware or AI model updates causing high regression test volume) | High (multiple updates per sprint per MRD) | Medium (delays release, but can be contained) | Strict change control processes – require AI Test Impact Analysis to run only tests affected by recent commits. + Risk priority to drop tests – use AI-optimised test suite pruning to maintain coverage within compressed timeframes. |

### Summary of Response Choices

For each risk, the recommended steps are selected from the four foundational responses in the table:

- Careful planning & good bug triage – for risks that need early detection and prioritisation (risks #1, #3)

- Strict change control processes – for risks where volatility invalidates results (risks #1, #4)

- Outsource performance testing – for scale or environment shortages (risks #2, #3)

- Risk priority to drop tests – for schedule pressure (risks #2, #4)

These choices align with the SOTA AI solutions described in the original document (e.g., AI-driven triage, Test Impact Analysis, digital twin environments, test suite pruning) but are expressed at the foundational strategy level as requested.